## Slide 1: Team Formation
Create the project foundation and a first problem formulation

## Slide 2: Learning versus Industrial projects
Student
Project
User’s
need
Industrial
project
User’s
need
Because learning is
main purpose in student
projects

## Slide 3: First steps to do?
Project formation (Organize the project)
  Like a building side there is work to do before the real project can start
  You need a sort of infrastructure before you really can start the project
  Defining the project (Academic site of project)
  Define the problem to solve
    Called problem formulation or problem statement
  Learning objectives – each member has to learn something during the project
  Tools: Rich picture, domain models, SWOT analyze, Risk analyze, Brainstorming

## Slide 4: Problem formulation
First step of a project
It can change during the project
It is the cornerstone of the project
It is governing and sustaining the project work
It must be roomy but not to roomy
It is usually formulate as question
And the project will give the answer
It is the basic of the first chapter of the report

## Slide 5: Problem formulation process
The project exercise
↓
Choice theme within the given framework
↓
Ideas for thesis
↓
Choice of thesis
↓
Choice problem statement

## Slide 6: Look for framework in:
Project description (XI-PSE1, XE-EEP)
Project introduction
Faculty rules
  Group formation
  Resources
  Group rooms
  Plagiarism, report rules
Education Model
Deadlines

## Slide 7: Project foundation
Result of forming the group

## Slide 8: Supervision contract
Supervisor meetings
  Agenda
  Summery
  Hours
Responsibility
Expectations
  Supervisor role (Process, Product, Control, Laisse faire or combination)
  Eyes for blind alleys, cooperation conflicts .....
Much more

## Slide 9: Learning contract
Have and agreement with the supervisor what each student most learning during the project
Each shall set his own goals for learning
Content
  What to learn
  Learning methods
  Documentation
  Evaluation

## Slide 10: Group contract
Leadership
Decision making
Meetings
Working session
  Mutual learning
  Getting help from other members
Dividing
  Group work
  Individual contribution
  Team roles
Target grade
  Is everybody going for the same grade
And ……..

## Slide 11: Communication
Internal
  How to share documents
  How to call in for meetings
  ……
External
  With supervisor
    Meetings, sharing documents
  Other stakeholder
    Poster, Web, Youtube …..